## Slide 2: Vision
Single place for all notification channels
Integrations to major apps
Easy to integrate in apps
Vision

## Slide 3: Advantages
Single place for all notification channels
Available on all devices
Notification history
Vision
Users

## Slide 4: Advantages
Apps won’t have to implement notifications
  Much work on different platforms
Apps get advertised through hopper
Easier to integrate than other notification services
Vision
Apps

## Slide 5: Team
Konrad Hartwig
  Designer, Implementer (Service Provider), Tech Writer
Marc Jacob
  Implementer (Backend), Test Designer
Luca Schimweg
  Project Management, Business Designer & Requirement Specifier, Implementer (Frontend), Graphic Artist
Project Management

## Slide 6: Iterative Process
Rework specifications during development
Adjust to requirement changes
Improve code quality
Requires better planning
Project Management

## Slide 7: Project Management
4 Phases
  Inception
  Elaboration
  Construction
  Transition
Different workflows
  Requirements, Analysis & Design, Implementation, Test, Deployment, Configuration & Change Management, Project Management, Environment
Project Management
RUP

## Slide 8: Project Management
Project Management
RUP

## Slide 9: Project Methodology
Sprints
  Starts with Planning (Tasks for sprint get defined)
  Sync meetings as needed
  Ends with Retrospective
Scrumboard
  4 Columns: To-Do, In-Progress, In-Review, Done
  One board for each sprint
Project Management
Scrum

## Slide 10: Scrum in Hopper
Weekly sprints
Planning on Tuesday
Retrospective on Monday
Syncing every day
Remote work via MS Teams, Discord
Project Management

## Slide 11: Scrum in YouTrack
Issues represent tasks
Scrumboard as Agile Board
Review Process:
  Assignee
  Code review
  Functional testing
Project Management

## Slide 12: Use Cases
Project Management

## Slide 13: Use Case time estimation
Project Management
Use Case | Function Points | Estimated Time | Actual Time
Delete notification | 14.9 | 71.5h | 65h
Subscribe user to app | 20.15 | 96.7h | 100h
Start action | 4.55 | 21.8h | 20h

## Slide 14: Risk management
Not enough partners being available to users (Luca)
  Build simple, easy to integrate APIs, collaborate with projects
  Build connections ourselves
Inexperienced team members (Marc)
  Pair programming
  Upskilling
Real-time development performance shortfalls (Konrad)
  Allocate enough buffers
  Track performance
  Keep all team members up to date (to be able to swap out assignee)
Project Management

## Slide 15: Used technologies
Project Management
Code Management & Documentation
YouTrack
GitHub
Postman
SonarCloud
Technical Aspects
Testing
Deployment
TeamCity
Cucumber.js
Postman
Jest
TeamCity
Docker
Kubernetes

## Slide 16: Used technologies
Backend
Frontend
TypeScript
NodeJS
Express.js
MongoDB
Mongoose
TypeScript, JavaScript
ReactJS
Webpack
Sass
Technical Aspects
IDE
WebStorm
Visual Studio Code

## Slide 17: Communication
Technical Aspects
Backend
Frontend
RESTful API
WebSocket

## Slide 18: Microservice-based architecture
Technical Aspects
Hopper

## Slide 19: Microservice-based architecture
Technical Aspects
Hopper Backend
Hopper Frontend

## Slide 20: Microservice-based architecture
Technical Aspects
Hopper Account
Hopper Slack App
Hopper Telegram App
Hopper Backend
Hopper Frontend

## Slide 21: Class Diagram
Technical Aspects
Backend

## Slide 22: Class Diagram
Technical Aspects
Frontend

## Slide 23: Source code management
GitHub-Organization: hopperteam
Multiple repositories:
  hopper-server
  hopper-ui
  hopper-doc
  hopper-account
  …
Technical Aspects

## Slide 24: Source code management
Hopper backend repository: hopper-server
Hopper frontend repository: hopper-ui
Feature branch + pull request for new features
Technical Aspects

## Slide 25: Automations
On push to any pull request:
  Start testing pipeline in TeamCity
  Start code quality tools (Codacy, SonarCloud)
  Report test status to GitHub
On push to master:
  Start testing pipeline
  When tests successful, start deployment pipeline for dev environment
Technical Aspects

## Slide 26: Testing pipeline
Backend
Frontend
API testing
  Postman runner tests
Unit testing
  jest
Behavior testing
  cucumber
Technical Aspects

## Slide 27: Testing pipeline
Technical Aspects
CI integration

## Slide 28: Deployment pipeline
Build project
  Compile TypeScript, Bundle dependencies, …
Build docker container
  Based on default node-alpine container
Upload docker container
  To docker repository
Upgrade Kubernetes Deployment
  Using Kubernetes APIs
Technical Aspects

## Slide 29: Configuration Management
Configuration by standard Kubernetes methodologies
  Config maps
  Environment variables
Contain database connection data, parameters for testing
Passwords are securely stored
Technical Aspects

## Slide 30: Design Patterns
Technical Aspects
Builder Pattern
  LoadingController is the only part of the application where NotificationSets are created
Iterator Pattern
  For iterating though notifications in NotificationSet to abstract data storage
Bridge Pattern, Adapter Pattern
  Two API Implementations (of IHopperAPI): HopperApi, DummyHopperApi
  Allows for easier testing by switching API to dummy API

## Slide 31: Code Metrics
Technical Aspects
Duplications
  Perfect 0% duplications in all major repositories
Cognitive Complexity
  How hard is the code to be understood by humans
  Measured by SonarCloud
  Largely improved within the last time
  Backend much easier to understand than frontend

## Slide 32: Partners
Technical Aspects

## Slide 33
Demo
Demo